Governance Document (GOV)

GOV-001 – Enterprise Governance, Risk & Compliance (GRC) Framework

Project: SocietySphere

Document ID: GOV-001

Version: 1.0

Status: Draft

Priority: Critical

Audience

- CEO

- CTO

- Executive Leadership

- Product Management

- Engineering Managers

- Compliance Officers

- Internal Auditors

- External Auditors

References

- PRD

- SEC-001 – Information Security Policy

- SEC-002 – Privacy & Data Protection

- OPS-001 – Operations Runbook

- OPS-002 – Incident Management

- TEST-001 – QA Strategy

Table of Contents

- Purpose

- Governance Principles

- Governance Structure

- Decision-Making Authority

- Enterprise Risk Management

- Compliance Management

- Internal Controls

- Policy Management

- Audit Governance

- Business Continuity Governance

- Vendor Governance

- Change Governance

- KPIs & KRIs

- Governance Reporting

- Acceptance Criteria

1. Purpose

This document defines the governance model for SocietySphere, ensuring that strategic decisions, operational risks, regulatory obligations, and organizational controls are managed consistently.

Objectives:

- Define governance responsibilities

- Establish decision-making processes

- Manage enterprise risks

- Ensure regulatory compliance

- Support business continuity

- Enable continuous improvement

2. Governance Principles

The platform follows these governance principles:

- Accountability

- Transparency

- Integrity

- Compliance

- Risk-Based Decision Making

- Continuous Improvement

- Separation of Duties

- Ethical Conduct

3. Governance Structure

Board / Executive Leadership

│

Governance Committee

│

────────────────────────────────

│             │               │

Technology   Product      Compliance

Committee    Committee     Committee

│             │               │

Engineering  Product       Security

DevOps       UX            Privacy

QA           Support       Audit

Governance Committees

Executive Governance Committee

Responsibilities:

- Strategic planning

- Budget approval

- Risk oversight

- Major investments

Meeting Frequency:

Monthly

Technology Governance Committee

Responsibilities:

- Architecture approval

- Technical standards

- Infrastructure planning

- Technology roadmap

Meeting Frequency:

Bi-weekly

Product Governance Committee

Responsibilities:

- Product roadmap

- Feature prioritization

- Customer feedback

- Release approvals

Meeting Frequency:

Every Sprint

Security & Compliance Committee

Responsibilities:

- Security posture

- Compliance reviews

- Audit findings

- Risk acceptance

Meeting Frequency:

Quarterly

4. Decision-Making Authority

| Decision | Owner | Approval Required |
| --- | --- | --- |
| Product Features | Product Manager | Product Committee |
| Architecture Changes | Solution Architect | Technology Committee |
| Production Release | Engineering Manager | Product Owner |
| Security Policy | Security Lead | CTO |
| Vendor Selection | Procurement | Executive Committee |
| Budget > Defined Threshold | CTO | Executive Committee |

All significant decisions should be documented in a decision log (ADR/PDL where applicable).

5. Enterprise Risk Management

Risk Categories

| Category | Examples |
| --- | --- |
| Strategic | Product-market fit |
| Operational | System outages |
| Technical | Scalability limitations |
| Security | Data breach |
| Compliance | Regulatory violations |
| Financial | Budget overruns |
| Vendor | Third-party service failure |

Risk Matrix

| Impact | Likelihood | Rating |
| --- | --- | --- |
| High | High | Critical |
| High | Medium | High |
| Medium | Medium | Moderate |
| Low | Low | Low |

Risk Register

| Risk ID | Description | Owner | Status |
| --- | --- | --- | --- |
| RISK-001 | Payment gateway outage | DevOps | Mitigated |
| RISK-002 | Database corruption | DBA | Monitored |
| RISK-003 | Unauthorized access | Security | Mitigated |

Risks should include mitigation plans and review dates.

6. Compliance Management

Compliance areas:

- Information Security

- Privacy

- Financial Controls

- Software Licensing

- Accessibility

- Data Retention

Compliance activities:

- Internal audits

- Policy reviews

- Evidence collection

- Corrective action tracking

7. Internal Controls

Key controls:

| Control | Frequency |
| --- | --- |
| Access Reviews | Quarterly |
| Backup Verification | Weekly |
| Security Patch Review | Monthly |
| Change Approval | Every Release |
| Log Review | Daily |
| Privileged Account Review | Quarterly |

Control effectiveness should be tested periodically.

8. Policy Management

Policy lifecycle:

Draft

↓

Review

↓

Approval

↓

Publication

↓

Training

↓

Review

↓

Revision

Policies require:

- Version number

- Owner

- Effective date

- Review date

- Approval record

9. Audit Governance

Audit Types:

| Audit | Frequency |
| --- | --- |
| Internal | Annual |
| Security | Annual |
| Privacy | Annual |
| Financial | Annual |
| Vendor | Annual |
| Compliance | Annual |

Audit process:

- Planning

- Evidence collection

- Findings

- Corrective actions

- Verification

- Closure

10. Business Continuity Governance

Responsibilities:

- Maintain Business Continuity Plan (BCP)

- Conduct disaster recovery tests

- Review recovery objectives

- Validate backup strategy

- Update continuity procedures

Governance review:

Semi-annually

11. Vendor Governance

Vendor lifecycle:

Selection

↓

Risk Assessment

↓

Contract

↓

Onboarding

↓

Performance Monitoring

↓

Annual Review

↓

Renewal / Offboarding

Vendor assessments should include:

- Security

- Privacy

- Financial stability

- SLA performance

- Compliance

12. Change Governance

All production changes require:

- Change Request (CR)

- Risk assessment

- Impact analysis

- Testing evidence

- Rollback plan

- Approval

- Post-implementation review

Emergency changes follow an expedited approval process with retrospective review.

13. KPIs & KRIs

Key Performance Indicators (KPIs)

| KPI | Target |
| --- | --- |
| Release Success Rate | ≥ 99% |
| Customer Satisfaction | ≥ 4.5/5 |
| Uptime | ≥ 99.9% |
| Sprint Predictability | ≥ 90% |
| Test Automation Coverage | ≥ 80% |

Key Risk Indicators (KRIs)

| KRI | Threshold |
| --- | --- |
| Critical Open Vulnerabilities | 0 |
| Failed Backups | 0 |
| SLA Breaches | < 2/month |
| Privileged Access Violations | 0 |
| Repeat P1 Incidents | < 1/quarter |

14. Governance Reporting

Reports:

| Report | Frequency |
| --- | --- |
| Executive Dashboard | Monthly |
| Risk Register | Monthly |
| Compliance Status | Quarterly |
| Security Dashboard | Monthly |
| Audit Findings | After Each Audit |
| Vendor Performance | Quarterly |

Reports should include:

- Current status

- Trends

- Outstanding actions

- Risk summaries

- Recommendations

15. Acceptance Criteria

- Governance structure is documented.

- Decision authorities are defined.

- Enterprise risk management framework is established.

- Compliance management processes are documented.

- Internal controls are identified.

- Policy lifecycle is standardized.

- Audit governance is established.

- Business continuity governance is defined.

- Vendor governance process is documented.

- Change governance is enforced.

- KPIs and KRIs are monitored.

- Governance reporting is scheduled and standardized.