Test Engineering Document (TEST)

TEST-001 – Master Test Strategy & Quality Assurance Plan

Project: SocietySphere

Document ID: TEST-001

Version: 1.0

Status: Draft

Priority: Critical

Audience

- QA Engineers

- Test Automation Engineers

- Developers

- DevOps Engineers

- Product Owners

- Project Managers

References

- PRD

- ESRS-001 → ESRS-022

- TAD-001 → TAD-010

- API-001

- DB-001

- UI-001 → UI-003

Table of Contents

- Purpose

- Quality Objectives

- Test Strategy

- Test Levels

- Test Types

- Test Environments

- Test Data Management

- Test Automation Strategy

- Defect Management

- Entry & Exit Criteria

- Release Quality Gates

- Metrics & Reporting

- Roles & Responsibilities

- Risks & Mitigation

- Acceptance Criteria

1. Purpose

This document defines the overall testing strategy for SocietySphere, ensuring that every release meets functional, performance, security, and usability expectations before deployment.

Objectives:

- Prevent production defects

- Improve software reliability

- Enable continuous delivery

- Ensure compliance with business requirements

- Maintain high customer satisfaction

2. Quality Objectives

| Objective | Target |
| --- | --- |
| Production Defect Leakage | < 2% |
| Critical Defects Before Release | 0 |
| Automated Regression Coverage | ≥ 80% |
| Unit Test Coverage | ≥ 80% |
| API Test Coverage | 100% |
| UAT Approval | Mandatory |
| Release Success Rate | ≥ 99% |

3. Test Strategy

Testing follows a shift-left approach.

Requirements

↓

Design Review

↓

Developer Unit Testing

↓

API Testing

↓

Integration Testing

↓

System Testing

↓

Regression Testing

↓

User Acceptance Testing

↓

Production Release

Testing begins during requirements analysis—not after development.

4. Test Levels

Unit Testing

Scope:

- Business logic

- Utility functions

- Validation rules

Owner:

- Developers

Target Coverage:

≥ 80%

Integration Testing

Scope:

- Module interactions

- Database operations

- Third-party APIs

Owner:

- QA + Developers

System Testing

Scope:

Entire application.

Includes:

- Functional testing

- End-to-end workflows

- Cross-module validation

User Acceptance Testing (UAT)

Conducted by:

- Product Owner

- Business Users

- Society Representatives (pilot)

Focus:

- Business process validation

- Real-world scenarios

- Feature acceptance

5. Test Types

Functional Testing

Validate all business requirements.

Regression Testing

Executed:

- Before every release

- After major bug fixes

Automated where feasible.

Performance Testing

Includes:

- Load Testing

- Stress Testing

- Spike Testing

- Soak Testing

Reference:

TAD-009.

Security Testing

Includes:

- Authentication

- Authorization

- RBAC

- SQL Injection

- XSS

- CSRF

- File Upload Validation

- Rate Limiting

Reference:

TAD-005.

Accessibility Testing

Compliance:

- WCAG 2.1 AA

Verify:

- Keyboard navigation

- Screen reader compatibility

- Color contrast

- Focus management

Compatibility Testing

Platforms:

- Chrome

- Edge

- Firefox

- Safari

Mobile:

- Android

- iOS

Usability Testing

Evaluate:

- Navigation

- Learnability

- Efficiency

- Error prevention

- User satisfaction

6. Test Environments

| Environment | Purpose |
| --- | --- |
| Development | Developer testing |
| QA | Functional testing |
| Staging | UAT & release validation |
| Production | Live users |

Environment parity with production should be maintained where practical.

7. Test Data Management

Principles:

- Use anonymized production-like data where possible.

- Separate test data by environment.

- Refresh data regularly.

- Mask sensitive information.

- Automate test data creation for repeatability.

8. Test Automation Strategy

Automation Scope:

- API tests

- Regression tests

- Smoke tests

- Critical UI flows

Suggested Tools:

| Area | Tool |
| --- | --- |
| Unit | Pytest / Jest |
| API | Postman / Newman |
| UI | Playwright |
| Mobile | Flutter Integration Test |
| Performance | k6 |
| Security | OWASP ZAP |

Automation is integrated into the CI/CD pipeline.

9. Defect Management

Severity Levels:

| Severity | Description |
| --- | --- |
| Critical | System unusable |
| High | Major feature broken |
| Medium | Partial functionality affected |
| Low | Minor issue or cosmetic defect |

Status Flow:

New

↓

Assigned

↓

In Progress

↓

Fixed

↓

Retest

↓

Closed

Rejected and deferred statuses should be documented with rationale.

10. Entry & Exit Criteria

Entry Criteria

- Requirements approved.

- Build deployed successfully.

- Test environment available.

- Test data prepared.

- Test cases reviewed.

Exit Criteria

- All planned tests executed.

- No critical or high-severity open defects.

- Regression suite passes.

- UAT approved.

- Release notes completed.

11. Release Quality Gates

A release cannot proceed unless:

- Build succeeds.

- Static code analysis passes.

- Unit tests pass.

- API tests pass.

- Regression suite passes.

- Security scan completed.

- Performance baseline met.

- Product Owner approval received.

12. Metrics & Reporting

Track:

| Metric | Target |
| --- | --- |
| Test Case Pass Rate | ≥ 95% |
| Automation Pass Rate | ≥ 98% |
| Defect Density | Trending downward |
| Mean Time to Resolve (MTTR) | ≤ 5 Days |
| Escaped Defects | < 2% |
| Regression Duration | ≤ 2 Hours |

Reports:

- Daily QA Summary

- Sprint Test Report

- Release Readiness Report

- Defect Trend Dashboard

13. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Lead | Test planning and reporting |
| QA Engineer | Test execution and defect reporting |
| Automation Engineer | Build and maintain automated tests |
| Developer | Unit testing and bug fixing |
| Product Owner | UAT approval |
| DevOps | Test environment and pipeline support |

14. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Incomplete requirements | Early review workshops |
| Environment instability | Automated environment validation |
| Poor test data | Standardized data generation |
| Late bug discovery | Shift-left testing |
| Automation maintenance | Shared ownership and regular refactoring |

15. Acceptance Criteria

- QA strategy is documented.

- All testing levels are defined.

- Test environments are identified.

- Automation strategy is established.

- Defect lifecycle is standardized.

- Entry and exit criteria are documented.

- Release quality gates are enforced.

- Quality metrics are monitored and reported.