Technical Architecture Document (TAD)

TAD-009 – Performance, Scalability & Capacity Planning

Project: SocietySphere

Document ID: TAD-009

Version: 1.0

Status: Draft

Priority: Critical

Audience:

- Solution Architects

- Backend Developers

- DevOps Engineers

- SRE Engineers

- QA Performance Engineers

References:

- TAD-001 – High Level Architecture

- TAD-003 – Database Architecture

- TAD-006 – DevOps & Deployment

- TAD-007 – Monitoring & Observability

- TAD-008 – Disaster Recovery & BCP

Table of Contents

- Purpose

- Performance Objectives

- Scalability Strategy

- Capacity Planning

- Resource Sizing

- Database Performance

- Caching Strategy

- Load Balancing

- Background Processing

- Performance Testing

- Growth Forecast

- Optimization Guidelines

- Performance KPIs

- Risks & Assumptions

- Acceptance Criteria

1. Purpose

This document defines how SocietySphere achieves reliable performance under increasing workloads and provides guidelines for scaling infrastructure as demand grows.

Objectives:

- Maintain consistent response times

- Support increasing tenant growth

- Optimize infrastructure utilization

- Prevent resource bottlenecks

- Enable predictable scaling

2. Performance Objectives

| Metric | Target |
| --- | --- |
| API Response (P95) | ≤ 300 ms |
| API Response (P99) | ≤ 800 ms |
| Login | ≤ 2 sec |
| Dashboard Load | ≤ 3 sec |
| Search Results | ≤ 2 sec |
| File Upload (10 MB) | ≤ 5 sec |
| Push Notification | ≤ 5 sec |
| Report Generation | ≤ 30 sec |
| OTP Delivery | ≤ 10 sec |
| Availability | 99.9% |

3. Scalability Strategy

Phase 1

Vertical Scaling

1 VPS

↓

Increase CPU

Increase RAM

Increase SSD

Phase 2

Horizontal Scaling

Internet

│

Cloudflare

│

Load Balancer

│

───────────────

│             │

App 1     App 2

│             │

───────────────

│

Redis

│

PostgreSQL

Phase 3

Cloud Native

- Kubernetes

- Auto Scaling

- Read Replicas

- Distributed Cache

- CDN

- Multi-region deployment

4. Capacity Planning

Estimated Growth

| Year | Societies | Residents |
| --- | --- | --- |
| 1 | 50 | 25,000 |
| 2 | 250 | 125,000 |
| 3 | 1,000 | 500,000 |
| 5 | 5,000 | 2,500,000 |

Planning assumptions:

- Average 500 residents per society

- Peak concurrent usage during mornings and evenings

- Annual data growth monitored quarterly

5. Resource Sizing

Development

| Resource | Specification |
| --- | --- |
| CPU | 2 vCPU |
| RAM | 4 GB |
| Storage | 50 GB SSD |

Staging

| Resource | Specification |
| --- | --- |
| CPU | 4 vCPU |
| RAM | 8 GB |
| Storage | 100 GB SSD |

Production (Initial)

| Resource | Specification |
| --- | --- |
| CPU | 8 vCPU |
| RAM | 16 GB |
| Storage | 250 GB NVMe SSD |

Scale resources based on utilization thresholds defined in TAD-007.

6. Database Performance

Optimization strategies:

- UUID primary keys

- Proper indexing

- Connection pooling

- Query optimization

- Prepared statements

- Pagination for large datasets

- Batch processing for bulk operations

Future enhancements:

- Read replicas

- Table partitioning

- Query caching

- Materialized views

- Archival strategy

7. Caching Strategy

Redis is used for:

- OTPs

- Frequently accessed master data

- Dashboard summaries

- User preferences

- Session metadata

- Rate limiting

- Feature flags (future)

Cache policies:

- TTL configured per data type

- Event-driven invalidation where possible

- Cache warming for common dashboards

8. Load Balancing

Phase 1:

- Nginx Reverse Proxy

Future:

- Cloud Load Balancer

- Health-based routing

- Sticky sessions avoided

- Round-robin distribution

- Automatic instance removal on failed health checks

9. Background Processing

Celery handles:

- Notifications

- Report generation

- AI processing

- OCR

- Scheduled billing

- Backup jobs

- Document indexing

Queue priorities:

| Queue | Priority |
| --- | --- |
| Critical | OTP, Payments |
| High | Notifications |
| Medium | Reports |
| Low | AI Analytics |

Workers scale independently from the web application.

10. Performance Testing

Test types:

- Load Testing

- Stress Testing

- Spike Testing

- Endurance (Soak) Testing

- Volume Testing

- Scalability Testing

Performance test targets:

| Scenario | Target |
| --- | --- |
| Concurrent Users | 10,000+ |
| API Requests/sec | 1,000+ |
| Visitor Check-ins/hour | 5,000+ |
| Payment Transactions/hour | 2,000+ |
| Notifications/hour | 100,000+ |

Recommended tools:

- k6

- JMeter

- Locust

11. Growth Forecast

Expected annual growth:

- Data storage: 40–60%

- API traffic: 50–70%

- File storage: 60–80%

- Notification volume: 70–100%

Capacity reviews:

- Monthly infrastructure review

- Quarterly capacity planning

- Annual architecture review

12. Optimization Guidelines

Application:

- Avoid unnecessary database queries

- Use asynchronous processing

- Compress responses

- Lazy-load non-critical data

Database:

- Monitor slow queries

- Maintain indexes

- Vacuum and analyze regularly

- Archive historical records

Frontend:

- Code splitting

- Lazy loading

- Image optimization

- Browser caching

- CDN for static assets

13. Performance KPIs

| KPI | Target |
| --- | --- |
| API Success Rate | ≥ 99.9% |
| Cache Hit Ratio | ≥ 90% |
| Database CPU | ≤ 70% |
| Memory Usage | ≤ 75% |
| Queue Delay | ≤ 30 sec |
| Error Rate | < 1% |
| Deployment Success | ≥ 99% |
| Backup Success | 100% |

KPIs are reviewed through Grafana dashboards and monthly operational reports.

14. Risks & Assumptions

Risks

- Sudden onboarding of large societies

- Third-party API latency

- Database contention during peak billing periods

- Rapid growth in document storage

- AI service rate limits

Assumptions

- Infrastructure can be upgraded with minimal downtime

- External providers meet agreed SLAs

- Performance testing is executed before major releases

15. Acceptance Criteria

- Performance targets are defined and measurable.

- Capacity planning supports projected growth.

- Infrastructure sizing is documented for each environment.

- Database optimization strategies are documented.

- Redis caching strategy is implemented.

- Background jobs are isolated from request processing.

- Load balancing strategy supports future horizontal scaling.

- Performance testing is part of the release process.

- Growth forecasts are reviewed regularly.

- Performance KPIs are monitored continuously.