Project Management Document (PM)

PM-002 – Release Management, Cutover & Go-Live Plan

Project: SocietySphere

Document ID: PM-002

Version: 1.0

Status: Draft

Priority: Critical

Methodology: Agile with Controlled Production Releases

Audience

- Project Manager

- Product Owner

- Release Manager

- DevOps Team

- QA Team

- Engineering Team

- Customer Success Team

- Operations Team

References

- PM-001 – Project Management Plan

- OPS-001 – Operations Runbook

- OPS-002 – Incident Management

- TAD-006 – DevOps, CI/CD & Deployment

- TEST-001 & TEST-002

Table of Contents

- Purpose

- Release Strategy

- Release Lifecycle

- Environment Promotion

- Release Calendar

- Release Readiness Checklist

- Data Migration Plan

- Cutover Plan

- Go-Live Checklist

- Rollback Strategy

- Hypercare Support

- Communication Plan

- Success Metrics

- Go/No-Go Decision Matrix

- Acceptance Criteria

1. Purpose

This document defines the standardized process for planning, validating, deploying, and supporting production releases.

Objectives:

- Deliver stable releases

- Reduce deployment risks

- Ensure rollback capability

- Minimize production downtime

- Provide structured go-live governance

2. Release Strategy

Release Types

| Release Type | Frequency | Approval |
| --- | --- | --- |
| Major Release | Quarterly | CAB + Product Owner |
| Minor Release | Monthly | Engineering Manager |
| Patch Release | As Needed | Tech Lead |
| Hotfix | Emergency | Incident Commander + Engineering Manager |

Versioning

Semantic Versioning:

Major.Minor.Patch

Example:

2.5.1

- Major → Breaking changes

- Minor → New features

- Patch → Bug fixes

3. Release Lifecycle

Development

↓

Code Review

↓

CI Pipeline

↓

QA Testing

↓

UAT

↓

Release Candidate (RC)

↓

Go/No-Go Review

↓

Production Deployment

↓

Smoke Testing

↓

Hypercare

↓

Release Closure

4. Environment Promotion

| Environment | Purpose |
| --- | --- |
| Local | Development |
| Development | Feature integration |
| QA | Functional testing |
| Staging | UAT & production validation |
| Production | Live customer environment |

Promotion Rules:

- All automated tests pass

- No critical defects

- Database migrations reviewed

- Security scan passed

- Product Owner approval obtained

5. Release Calendar

Example Monthly Cycle:

| Week | Activity |
| --- | --- |
| Week 1 | Feature Development |
| Week 2 | Integration Testing |
| Week 3 | UAT & Bug Fixes |
| Week 4 | Production Release |

Emergency releases may occur outside the regular cycle with appropriate approvals.

6. Release Readiness Checklist

Before deployment, verify:

- All user stories completed

- Acceptance criteria met

- Code reviews completed

- Unit, integration, and regression tests passed

- Security scans completed

- Performance tests passed

- Database migration scripts validated

- Rollback plan documented

- Release notes prepared

- Monitoring dashboards updated

- Stakeholders informed

7. Data Migration Plan

Migration steps:

- Backup production database

- Verify backup integrity

- Apply database migrations

- Validate schema changes

- Execute data transformation (if required)

- Perform post-migration validation

- Confirm application compatibility

Migration principles:

- Idempotent scripts

- Version-controlled migrations

- Rollback scripts available

- Minimal downtime

8. Cutover Plan

Freeze Changes

↓

Final Backup

↓

Deploy Application

↓

Run Database Migrations

↓

Verify Infrastructure

↓

Smoke Tests

↓

Enable User Access

↓

Production Monitoring

Target downtime:

- Planned releases: ≤ 15 minutes

- Hotfixes: ≤ 5 minutes (where possible)

9. Go-Live Checklist

Infrastructure:

- Servers healthy

- Database healthy

- Redis operational

- Storage accessible

- SSL certificates valid

Application:

- APIs responding

- Authentication working

- Notifications functioning

- Payment integration validated

- Background jobs running

Business Validation:

- Resident login successful

- Visitor check-in operational

- Maintenance payment successful

- Reports generated correctly

10. Rollback Strategy

Rollback triggers:

- Critical production errors

- Failed database migration

- Severe performance degradation

- Security issue

- Unacceptable business impact

Rollback process:

Detect Failure

↓

Decision to Rollback

↓

Restore Previous Version

↓

Restore Database (if required)

↓

Validate Services

↓

Notify Stakeholders

↓

Root Cause Analysis

Rollback should be executable within the defined RTO.

11. Hypercare Support

Duration:

- Minimum: 7 days after major release

Coverage:

- Extended monitoring

- Daily health reviews

- Rapid bug fixes

- Customer issue triage

- Performance monitoring

Daily Hypercare Report:

- Incidents

- Open defects

- Performance metrics

- Customer feedback

- Risks

12. Communication Plan

| Audience | Timing | Owner |
| --- | --- | --- |
| Engineering Team | Before Deployment | Release Manager |
| Support Team | Before Deployment | Project Manager |
| Customer Success | Before Deployment | Product Owner |
| Society Administrators | Planned Maintenance Notice | Support Team |
| Executive Leadership | After Go-Live | Project Manager |

Release notifications should include:

- Planned maintenance window

- Expected impact

- Rollback contact

- Support channels

- Release notes

13. Success Metrics

| Metric | Target |
| --- | --- |
| Deployment Success Rate | ≥ 99% |
| Rollback Rate | < 5% |
| Production Defects | 0 Critical |
| Deployment Duration | ≤ 30 Minutes |
| Smoke Test Pass Rate | 100% |
| Customer Impact | Minimal |
| Hypercare Incident Count | Within agreed threshold |

14. Go/No-Go Decision Matrix

| Criteria | Status |
| --- | --- |
| Functional Testing Complete | ☐ |
| Regression Passed | ☐ |
| Security Review Approved | ☐ |
| Performance Validation Passed | ☐ |
| Backup Verified | ☐ |
| Rollback Plan Ready | ☐ |
| Release Notes Published | ☐ |
| Product Owner Approval | ☐ |
| Engineering Approval | ☐ |
| Operations Approval | ☐ |

Go-Live is approved only when all mandatory criteria are satisfied.

15. Acceptance Criteria

- Release strategy is documented.

- Environment promotion rules are defined.

- Release readiness checklist is complete.

- Data migration procedures are documented.

- Cutover plan is established.

- Go-live checklist is verified.

- Rollback strategy is tested.

- Hypercare support plan is defined.

- Communication plan is documented.

- Go/No-Go decision process is standardized.