Implementation Document (IMP)

IMP-002 – Data Migration & Legacy System Conversion Strategy

Project: SocietySphere

Document ID: IMP-002

Version: 1.0

Status: Draft

Priority: Critical

Audience

- Implementation Consultants

- Solution Architects

- Database Administrators

- DevOps Engineers

- Customer Success Team

- Society Administrators

References

- IMP-001 – Customer Implementation & Onboarding Guide

- DB-001 – Physical Database Schema

- DB-002 – Entity Dictionary

- API-001 – REST API Specification

- PM-002 – Release Management & Go-Live Plan

Table of Contents

- Purpose

- Migration Strategy

- Migration Scope

- Supported Data Sources

- Data Mapping

- Migration Process

- Data Validation

- Rollback Strategy

- Migration Tools

- Cutover Activities

- Post-Migration Verification

- Risk Management

- Acceptance Criteria

1. Purpose

This document defines the strategy and procedures for migrating data from legacy systems into SocietySphere while maintaining data integrity, minimizing downtime, and ensuring business continuity.

Objectives:

- Preserve data accuracy.

- Minimize migration risks.

- Enable repeatable migration processes.

- Reduce onboarding time.

- Ensure successful production cutover.

2. Migration Strategy

Migration principles:

- Backup before migration.

- Validate all source data.

- Use automated migration wherever possible.

- Perform trial migrations before production.

- Execute production migration during approved maintenance windows.

- Maintain complete audit logs.

Migration approaches:

| Approach | Usage |
| --- | --- |
| Full Migration | New customer onboarding |
| Incremental Migration | Large datasets |
| Hybrid Migration | Legacy + new system overlap |
| Manual Entry | Small societies with limited records |

3. Migration Scope

Supported entities:

- Society

- Towers

- Flats

- Residents

- Family Members

- Owners

- Tenants

- Staff

- Security Guards

- Vehicles

- Parking Slots

- Visitor History

- Maintenance Bills

- Payment History

- Complaints

- Amenities

- Vendors

- Assets

- Inventory

Not migrated:

- Expired OTPs

- Temporary sessions

- Cached data

- System logs

- Internal application metadata

4. Supported Data Sources

| Source | Supported |
| --- | --- |
| Microsoft Excel (.xlsx) | Yes |
| CSV | Yes |
| PostgreSQL | Yes |
| MySQL | Yes |
| SQL Server | Yes |
| Legacy Society Software | Via mapping |
| Paper Records | Manual digitization |

5. Data Mapping

Example mapping:

| Legacy Field | SocietySphere Field |
| --- | --- |
| Flat No | flat_number |
| Resident Name | full_name |
| Mobile | mobile_number |
| Owner/Tenant | resident_type |
| Vehicle No | registration_number |
| Building | tower_name |

Mapping rules:

- Preserve unique identifiers where possible.

- Generate UUIDs for new records.

- Map legacy codes to SocietySphere codes.

- Validate mandatory fields.

6. Migration Process

Source Data Extraction

↓

Data Profiling

↓

Data Cleansing

↓

Field Mapping

↓

Transformation

↓

Trial Migration

↓

Validation

↓

Production Migration

↓

Business Verification

Each phase must be signed off before proceeding.

7. Data Validation

Validation checks:

Society

- Name present

- Unique society code

- Valid address

Residents

- Mandatory fields completed

- Mobile numbers valid

- Duplicate detection

- Owner/Tenant relationship verified

Vehicles

- Registration format valid

- Resident association exists

Billing

- Invoice totals match

- Payment references valid

- Outstanding balances reconciled

Complaints

- Status values valid

- Assigned users exist

- Dates consistent

8. Rollback Strategy

Rollback triggers:

- Migration failure

- Data corruption

- Validation failure

- Critical business impact

Rollback process:

Stop Migration

↓

Restore Backup

↓

Validate Restoration

↓

Notify Stakeholders

↓

Root Cause Analysis

Rollback target:

- Restore operations within the RTO defined in the Disaster Recovery Plan.

9. Migration Tools

Recommended tools:

| Purpose | Tool |
| --- | --- |
| Data Import | Custom Import Service |
| ETL | Python Scripts |
| Database Migration | Alembic |
| Data Validation | SQL + Automated Scripts |
| File Upload | Admin Import Module |

Requirements:

- Idempotent operations

- Detailed error logging

- Resume capability for interrupted imports

- Audit trail for every migrated record

10. Cutover Activities

Pre-cutover:

- Final data backup

- Freeze legacy updates

- Validate migration scripts

- Notify stakeholders

Cutover:

- Execute migration

- Run validation scripts

- Enable SocietySphere access

Post-cutover:

- Smoke testing

- Business verification

- Customer sign-off

11. Post-Migration Verification

Verify:

- Resident count

- Flat count

- Vehicle count

- Billing records

- Complaint history

- Staff records

- User access

- Reports

- Notifications

Customer representatives should confirm migrated data before production acceptance.

12. Risk Management

| Risk | Mitigation |
| --- | --- |
| Data loss | Verified backups |
| Duplicate records | Validation rules |
| Invalid mappings | Trial migration |
| Downtime | Planned maintenance window |
| Missing mandatory fields | Data quality review |
| User resistance | Training & onboarding |

Risks should be tracked in the project risk register.

13. Acceptance Criteria

- Migration strategy documented.

- Supported data sources identified.

- Data mapping completed.

- Validation rules defined.

- Trial migration completed successfully.

- Rollback procedure tested.

- Post-migration verification completed.

- Customer sign-off obtained.

- Migration audit logs retained.