Project Management Document (PM)

PM-001 – Project Management Plan (PMP)

Project: SocietySphere

Document ID: PM-001

Version: 1.0

Status: Draft

Methodology: Agile Scrum

Priority: Critical

Audience

- Project Sponsor

- Product Owner

- Project Manager

- Scrum Master

- Engineering Team

- QA Team

- DevOps Team

- Stakeholders

References

- Project Charter

- PRD

- ESRS-001 → ESRS-022

- TAD-001 → TAD-010

- TEST-001 & TEST-002

- OPS-001 & OPS-002

- GOV-001

Table of Contents

- Project Overview

- Objectives

- Scope

- Deliverables

- Project Organization

- Roles & Responsibilities

- Work Breakdown Structure (WBS)

- Project Schedule & Milestones

- Agile Delivery Framework

- Communication Plan

- Risk & Issue Management

- Change Management

- Quality Management

- Budget & Resource Management

- Project Closure Criteria

1. Project Overview

Project Name: SocietySphere

Project Type: Enterprise SaaS Platform

Domain: Residential Society & Community Management

Development Model: Agile Scrum

Architecture: Modular Monolith (API-First)

Target Platforms:

- Web Admin Portal

- Resident Mobile App (Android/iOS)

- Security Guard App

- REST APIs

- Background Services

2. Objectives

Project goals:

- Build a scalable multi-tenant SaaS platform.

- Digitize residential society operations.

- Automate billing, visitor, and complaint management.

- Provide secure role-based access.

- Deliver a production-ready platform with high availability.

- Achieve defined quality and performance targets.

Success criteria:

- MVP delivered on schedule.

- Critical defects resolved before production.

- 99.9% service availability target achieved.

- Customer UAT sign-off completed.

3. Scope

In Scope

- Authentication & Authorization

- Society Management

- Resident Management

- Visitor Management

- Maintenance Billing

- Complaints

- Security Operations

- Amenities

- Parking

- Staff Management

- Inventory

- Vendor Management

- Reports & Dashboards

- Notifications

- AI Automation

- Mobile Applications

- Admin Portal

- REST APIs

- Deployment & Monitoring

Out of Scope

- Hardware procurement

- Physical security devices

- ERP integration not defined in ESRS

- Custom developments outside approved roadmap

4. Deliverables

| Deliverable | Owner |
| --- | --- |
| Requirements Documentation | Business Analyst |
| UI/UX Design | Design Team |
| Backend APIs | Backend Team |
| Web Portal | Frontend Team |
| Mobile Applications | Mobile Team |
| Database | Backend Team |
| DevOps Pipeline | DevOps Team |
| Test Automation | QA Team |
| Production Deployment | DevOps |
| User Documentation | Product Team |

5. Project Organization

Project Sponsor

│

Project Manager

│

Scrum Master

│

────────────────────────────────────

│          │          │            │

Product   Backend   Frontend   Mobile

Owner     Team      Team       Team

│

QA Team

│

DevOps

│

Support

6. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Sponsor | Funding & strategic decisions |
| Project Manager | Planning, execution, reporting |
| Product Owner | Requirements & backlog |
| Scrum Master | Agile facilitation |
| Solution Architect | Technical architecture |
| Backend Engineers | API & business logic |
| Frontend Engineers | Web application |
| Mobile Engineers | Android/iOS apps |
| QA Engineers | Testing & automation |
| DevOps Engineers | Infrastructure & deployment |
| Security Lead | Security reviews |

7. Work Breakdown Structure (WBS)

Phase 1 – Initiation

- Project kickoff

- Stakeholder identification

- Project charter approval

Phase 2 – Planning

- Requirements gathering

- Architecture design

- UI/UX design

- Sprint planning

Phase 3 – Development

- Backend implementation

- Frontend implementation

- Mobile development

- Database development

- API integration

Phase 4 – Testing

- Unit testing

- Integration testing

- System testing

- Performance testing

- Security testing

- UAT

Phase 5 – Deployment

- Production setup

- Data migration

- Go-live

- Hypercare

Phase 6 – Closure

- Final documentation

- Knowledge transfer

- Project sign-off

- Lessons learned

8. Project Schedule & Milestones

| Milestone | Target |
| --- | --- |
| Project Kickoff | Week 1 |
| Requirements Approved | Week 3 |
| Architecture Complete | Week 5 |
| UI/UX Complete | Week 7 |
| MVP Development Complete | Week 18 |
| System Testing Complete | Week 21 |
| UAT Complete | Week 23 |
| Production Go-Live | Week 24 |

Actual dates should be maintained in the project schedule and updated as work progresses.

9. Agile Delivery Framework

Sprint Length: 2 Weeks

Each sprint includes:

- Sprint Planning

- Daily Stand-up

- Backlog Refinement

- Sprint Review

- Sprint Retrospective

Artifacts:

- Product Backlog

- Sprint Backlog

- Burndown Chart

- Velocity Report

- Sprint Goal

Definition of Done:

- Code reviewed

- Tests passed

- Documentation updated

- Security checks completed

- Product Owner acceptance

10. Communication Plan

| Audience | Frequency | Owner |
| --- | --- | --- |
| Daily Stand-up | Daily | Scrum Master |
| Sprint Review | Every Sprint | Product Owner |
| Executive Status Report | Monthly | Project Manager |
| Risk Review | Weekly | Project Manager |
| Steering Committee | Monthly | Project Sponsor |

Communication channels:

- Email

- Project Management Tool

- Team Chat

- Video Meetings

- Documentation Repository

11. Risk & Issue Management

Risk process:

Identify

↓

Assess

↓

Prioritize

↓

Mitigate

↓

Monitor

↓

Close

Issue tracking:

| Priority | Response Target |
| --- | --- |
| Critical | Immediate |
| High | 1 Business Day |
| Medium | 3 Business Days |
| Low | Next Sprint |

12. Change Management

Every change request must include:

- Description

- Business justification

- Impact assessment

- Cost estimate

- Schedule impact

- Risk assessment

- Approval

- Implementation plan

Changes are reviewed by the Change Advisory Board (CAB) before implementation.

13. Quality Management

Quality objectives:

- Unit Test Coverage ≥ 80%

- Critical Defects Before Release = 0

- API Success Rate ≥ 99.9%

- UAT Sign-Off Required

- Performance Targets Achieved

- Security Review Passed

Quality activities:

- Code reviews

- Static analysis

- Automated testing

- Manual testing

- Security testing

- Performance testing

14. Budget & Resource Management

Resources:

- Product Owner

- Project Manager

- Scrum Master

- Backend Developers

- Frontend Developers

- Mobile Developers

- QA Engineers

- DevOps Engineers

- UI/UX Designers

- Security Lead

Budget should track:

- Personnel costs

- Infrastructure

- Third-party services

- Software licenses

- Contingency reserve

Variance reviews should be conducted monthly.

15. Project Closure Criteria

The project is considered complete when:

- All approved scope is delivered.

- UAT is successfully completed.

- Production deployment is stable.

- Documentation is finalized.

- Knowledge transfer is completed.

- Outstanding critical defects are resolved.

- Final stakeholder sign-off is obtained.

- Lessons learned are documented.